Microsoft Project – Level 1

Duration:  2 x 3 Hour sessions

| Who should attend? | New or existing users of Microsoft Project, who want to develop their own project |
| --- | --- |
| Assumed Knowledge: | A working knowledge of PCs plus Windows is assumed, gained from the workplace or by prior attendance on an IT course. |
| Objectives: | To provide attendees with the skills required to plan and design a project and track and report on the progress of the project. |

During the course of this Module, the following topics will be covered:

Planning Your Project and Creating a Schedule:

- Setting Up A New Project

- Entering Tasks and Durations

- Creating Milestones

- Outlining the Project

- Linking Task

- Creating and Removing Relationships

- Deleting and Reorganising Tasks

- Printing Options with Each of The Views

- Formatting the Gantt Chart

Setting Up Resources:

- Entering and View Resource Details

- Assigning Resources

Dealing with Costs:

- Assigning Costs to Resources and Tasks

- Dealing with Pay Rises or Reductions

- Assigning Different Cost Tables

- Viewing the Project Costs

Microsoft Project – Basic – Intermediate Level Course Outline (continued)

Setting Up Calendars:

- Company Calendars

- Resource Calendars

Find Over Allocated Resources:

All the Methods of Dealing with Over Allocations:

- Changing the Task Assignment of An Over Allocated Resource

- Decreasing the Amount of Work Assigned to a Resource

- Delaying a Task

- Splitting a Task

- Changing the Work Schedule of a Resource Etc.

Save the Baseline

Tracking the Project:

Detailed Tracking the Progress of Your Project

  - Enter Actual Start and Finish Dates

  - Indicating Progress on a Task as a Percentage

  - Indicating the Number of Days Taken and Remaining Days

Previewing and Printing Reports